Hungerger

Iteration#1 Plan

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 31.10.2023 |
| Iteration stop | 14.11.2023 |

# 2. High-level objectives

* Clarify the business value and the differentiating factors of Hungerger
* Deliver key use Cases of the app and the main social media functionalities.
* Decide on the initial requirements of the app, including the non-functional requirements
* Plan out the project

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

or

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Use case modeling | High |  | Done | uc\_specification\_Brief.docx  uc\_specification\_fullyDressed.docx  usecase\_generaldiagram.png | Iteration1 | Aslı | 5 | 0 |
| Business Value proposition | High |  | Done | Vision\_Hungerger.docx | Iteration 1 | Abdullah, Aslı,  Merve,  Tarık | 3 | 0 |
| Curating functional requirements | High |  | Done | systemwide\_req\_spec.docx | Iteration 1 | Tarık | 5 | 0 |
| Deciding on Supplementary requirements | High |  | Done | systemwide\_req\_spec.docx | Iteration 1 | Abdullah, Aslı,  Merve,  Tarık | 2 | 0 |

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Hungerger Business Value Proposition | Presented in class |  |
| Deciding on the Premium functionalities | dropped | The team agreed to drop the premium functionality because it does not add the business value proposition. |

# 5. Evaluation criteria

## Passing the review of the quality team.

* **ProjectTeam and Stakeholders agreed on the contents of the documents, and they have given the green light to start the development process**

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Vision Document |
| Assessment date | 24/10/023 |
| Participants | Dev Team,Quality Team, and the Advisor |
| Project status | Needed revise and amended |

|  |  |
| --- | --- |
| Assessment target | Iteration 1 review |
| Assessment date | 6/11/023 |
| Participants | Quality Team |
| Project status | Awaiting Assessment outcome |

## Assessment against objectives

All the documents were delivered before the deadline. The delivered documents include the following:

Vision Document (revised)

Glossary (revised)

System-Wide Requirements

Use-Case Model (a Use Case Diagram & brief/fully-dressed Use Cases)

Project Plan

Iteration 1 Plan (This document)

Iteration 2 Plan

Work Items List

Risk List

## Work Items: Planned compared to actually completed

All the planned items were delivered.

## Assessment against Evaluation Criteria Test results

Amended the feedback we got for the project vision document.

Awaiting assessments of iteration 1 by the quality team.

## Other concerns and deviations

Clarity of the problem statement of the product, including the problems of each stakeholder, was discussed with the quality team and the advisors.