Hungerger

Iteration #2 Plan

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 14/11/2023 |
|  |  |
|  |  |
| Iteration stop | 28/11/2023 |

# 2. High-level objectives

* Implementing Creating a user profile on Hungerger
* Implementing Creating a recipe on Hungerger
* Implementing displaying recipe details
* Finalizing requirement elicitation

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

or

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| **HGG-USER-REGISTER** | High |  | Planned | [systemwide\_req\_spec.docx](https://docs.google.com/document/d/10xuBahYHb1XuJ6tfjszL6kgq1oICXbWr/edit?usp=drive_link&ouid=103404468099116359056&rtpof=true&sd=true)  system Wide Requirement Document | Iteration 2 |  |  |  |
| **HGG-USER-LOGIN** | High |  | Planned | [systemwide\_req\_spec.docx](https://docs.google.com/document/d/10xuBahYHb1XuJ6tfjszL6kgq1oICXbWr/edit?usp=drive_link&ouid=103404468099116359056&rtpof=true&sd=true)  system Wide Requirement Document | Iteration 2 |  |  |  |
| **HGG-RECIPE-CREATE** | High |  | Planned | [systemwide\_req\_spec.docx](https://docs.google.com/document/d/10xuBahYHb1XuJ6tfjszL6kgq1oICXbWr/edit?usp=drive_link&ouid=103404468099116359056&rtpof=true&sd=true)  system Wide Requirement Document | Iteration 2 |  |  |  |
| **HGG-RECIPE-DETAILS** | High |  | Planned | [systemwide\_req\_spec.docx](https://docs.google.com/document/d/10xuBahYHb1XuJ6tfjszL6kgq1oICXbWr/edit?usp=drive_link&ouid=103404468099116359056&rtpof=true&sd=true)  system Wide Requirement Document | Iteration 2 |  |  |  |
| **HGG-USER-LOGOUT** | Low |  | Planned | [systemwide\_req\_spec.docx](https://docs.google.com/document/d/10xuBahYHb1XuJ6tfjszL6kgq1oICXbWr/edit?usp=drive_link&ouid=103404468099116359056&rtpof=true&sd=true)  system Wide Requirement Document | Iteration 2 |  |  |  |

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

# 5. Evaluation criteria

## A user will be able to create a profile with no issues.

## Recipes can be created by adding images, descriptions, and ingredients

## Recipe detailed can be viewed by a registered user.

# 6. Assessment

|  |  |
| --- | --- |
| Assessment Target | Create Profile |
| Assessment date |  |
| Participants | Quality Team |
| Project status |  |

|  |  |
| --- | --- |
| Assessment Target | Create Recipe |
| Assessment date |  |
| Participants | Quality Team |
| Project status |  |

|  |  |
| --- | --- |
| Assessment Target | View Recipe Details |
| Assessment date |  |
| Participants | Quality Team |
| Project status |  |

## Assessment against objectives

Not yet tested

## Work Items: Planned compared to actually completed

Not yet implemented

## Assessment against Evaluation Criteria Test results

Not yet tested

## Other concerns and deviations