Hungerger

Iteration #2 Plan

| **REVISIONS** | | | |
| --- | --- | --- | --- |
| **Rev. No** | **Description** | **Date** | **Person** |
| 0.1 | Creating the document | 04.11.2023 | Abdullah |
| 0.2 | The document was updated according to the feedback (important, medium) | 08.11.2023 | Abdullah, Aslı, Merve, Tarık |
| 0.3 | The document was updated according to the feedback | 11.11.2023 | Abdullah, Aslı, Merve, Tarık |

# 1. Key milestones

| **Milestone** | **Date** |
| --- | --- |
| Iteration start | 12/11/2023 |
| Revising Project Documents | 19/11/2023 |
| Initiating Database Design | 13/11/2023 |
| Writing the Use Cases of this Iteration in a fully-dressed style\* | 19/11/2023 |
| Deciding upon the core architecture | 19/11/2023 |
| Deciding on the rest of the use cases | 19/11/2023 |
| Implement the use cases specified\* | 19/11/2023 |
| Planning Iteration 3 | 26/11/2023 |
| Getting feedback | 28/11/2023 |
| Revising the documents in Iteration 2 according to the feedback | 01/12/2023 |
| Iteration stop | 02/12/2023 |

\*The use cases in question are listed in the work items assigned to this iteration.

# 2. High-level objectives

* Implementing Creating a user profile on Hungerger.
* Implementing Creating a recipe on Hungerger.
* Implementing displaying recipe details.
* Finalizing requirement elicitation.

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

# 4. Issues

| **Issue** | **Status** | **Notes** |
| --- | --- | --- |
| Work Items List has some problems | Fixed | We revised the work items list according to the feedback received |

# 5. Evaluation criteria

## A user will be able to create a profile with no issues.

## Recipes can be created by adding images, descriptions, and ingredients

## Recipe details can be viewed by a registered user.

# 6. Assessment

| Assessment Target | Create Profile |
| --- | --- |
| Assessment date |  |
| Participants | Quality Team |
| Project status |  |

| Assessment Target | Create Recipe |
| --- | --- |
| Assessment date |  |
| Participants | Quality Team |
| Project status |  |

## Assessment against objectives

Not yet tested

## Work Items: Planned compared to actually completed

Not yet implemented

## Assessment against Evaluation Criteria Test results

Not yet tested

## Other concerns and deviations

Not discussed yet.