Hungerger

Iteration #2 Plan

| **REVISIONS** | | | |
| --- | --- | --- | --- |
| **Rev. No** | **Description** | **Date** | **Person** |
| 0.1 | Creating the document | 04.11.2023 | Abdullah |
| 0.2 | The document was updated according to the feedback (important, medium) | 08.11.2023 | Abdullah, Aslı, Merve, Tarık |
| 0.3 | The document was updated according to the feedback | 11.11.2023 | Abdullah, Aslı, Merve, Tarık |
| 0.4 | The document was updated according to the assessment results | 25.11.2023 | Aslı, Merve |

# 1. Key milestones

| **Milestone** | **Date** |
| --- | --- |
| Iteration start | 14/11/2023 |
| Revising Project Documents | 17/11/2023 |
| Initiating Database Design | 18/11/2023 |
| Writing the Use Cases of this Iteration in a fully-dressed style\* | 19/11/2023 |
| Deciding upon the core architecture | 19/11/2023 |
| Deciding on the rest of the use cases | 19/11/2023 |
| Implement the use cases specified\* | 19/11/2023 |
| Planning Iteration 3 | 26/11/2023 |
| Getting feedback | 28/11/2023 |
| Iteration stop | 28/11/2023 |

\*The use cases in question are listed in the work items assigned to this iteration.

# 2. High-level objectives

* Implementing Creating a user profile on Hungerger.
* Implementing Creating a recipe on Hungerger.
* Implementing displaying recipe details.
* Finalizing requirement elicitation.

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

# 4. Issues

| **Issue** | **Status** | **Notes** |
| --- | --- | --- |
| Work Items List has some problems | Fixed | We revised the work items list according to the feedback received |

# 5. Evaluation criteria

## A user will be able to create a profile with no issues.

## Recipes can be created by adding images, descriptions, and ingredients

## Recipe details can be viewed by a registered user.

# 6. Assessment

| Assessment Target | Create Profile |
| --- | --- |
| Assessment date | 28/11/2023 |
| Participants | Development Team, Quality Team |
| Project status | Done |

| Assessment Target | Create Recipe |
| --- | --- |
| Assessment date | 28/11/2023 |
| Participants | Development Team, Quality Team |
| Project status | Done |

* **Assessment against Objectives**

Objective 1: Creating a User Profile on Hungerger

Assessment: Successfully implemented

Observations: The user profile creation feature was implemented smoothly with robust functionality allowing users to register and manage their profiles efficiently.

Objective 2: Creating a Recipe on Hungerger

Assessment: Successfully implemented

Observations: The recipe creation module was developed and integrated successfully. It allows users to add recipes with images, descriptions, and ingredients.

Objective 3: Implementing Displaying Recipe Details

Assessment: Successfully implemented

Observations: The feature for displaying recipe details was executed as planned. It enables users to view complete recipe information, including ingredients, preparation steps, and images.

Objective 4: Finalizing Requirement Elicitation

Assessment: Successfully completed

Observations: The requirement elicitation process was finalized effectively. All stakeholder requirements were gathered and analyzed comprehensively, ensuring that the development aligned well with user needs and project goals.

* **Work Items: Planned Compared to Actually Completed**

Planned Work Items

All planned work items for this iteration were successfully completed.

Completed Work Items

Creating a User Profile

Creating a Recipe

Displaying Recipe Details

Finalizing Requirement Elicitation

Pending Work Items

None

Notes

The team efficiently managed the workload and adhered to the planned schedule, contributing to the successful completion of all tasks.

* **Assessment against Evaluation Criteria Test Results**

**Create Profile Feature**

Test Results: Passed all tests

Compliance with Criteria: Yes

Notes: The feature met all evaluation criteria, including user accessibility and ease of profile management.

**Create Recipe Feature**

Test Results: Passed all tests

Compliance with Criteria: Yes

Notes: The feature allows for comprehensive recipe creation, meeting all usability and functionality criteria.

**View Recipe Details Feature**

Test Results: Passed all tests

Compliance with Criteria: Yes

Notes: This feature provides detailed and clear information about recipes, enhancing user experience as per the evaluation criteria.

* **Other Concerns and Deviations**

Concerns

No major concerns were raised during this iteration.

Deviations from the Plan

There were no significant deviations from the original plan.

Mitigation Strategies

Not applicable as the iteration was completed successfully without any major issues.