Hungerger

Iteration #3 Plan

|  |  |  |  |
| --- | --- | --- | --- |
| **REVISIONS** | | | |
| **Rev. No** | **Description** | **Date** | **Person** |
| 0.1 | Creating the document | 25.11.2023 | Aslı |

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 28/11/2023 |
| Writing fully dressed 90% of use cases will be completed. | 03/12/2023 |
| Implement the use cases specified\* | 10/12/2023 |
| Planning Iteration 4 | 15/12/2023 |
| The work products will be submitted | 16/12/2023 |
| Getting feedback | 19/12/2023 |
| Iteration stop | 19/12/2023 |

\*The use cases in question are listed in the work items assigned to this iteration.

# 2. High-level objectives

* Some more functionalities will be added to the “Create Recipe” use case.
* “Edit Recipe” will be implemented
* Ensure database security
* Ensure HTTPS security
* Some admin users will be defined
* Admin users will be authorized

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

# 4. Issues

# No issues addressed.

# 5. Evaluation criteria

## A User can create a recipe with pre-defined attributions (Check Glossary).

## A User will be able to edit a recipe.

# 6. Assessment

|  |  |
| --- | --- |
| Assessment Target | Create Recipe |
| Assessment date | 12/12/2023 |
| Participants | Development Team, Quality Team |
| Project status | Open |

|  |  |
| --- | --- |
| Assessment Target | Edit Recipe |
| Assessment date | 12/12/2023 |
| Participants | Development Team, Quality Team |
| Project status | Open |

## Assessment against objectives

Not yet tested

## Work Items: Planned compared to actually completed

Not yet implemented

## Assessment against Evaluation Criteria Test results

Not yet tested

## Other concerns and deviations

Not discussed yet.