Hungerger

Iteration#1 Plan

| **REVISIONS** | | | |
| --- | --- | --- | --- |
| **Rev. No** | **Description** | **Date** | **Person** |
| 0.1 | Creating the document | 04.11.2023 | Abdullah |
| 1 | The document was updated according to the feedback (important, medium) | 11.11.2023 | Abdullah, Aslı, Merve, Tarık |

# 1. Key milestones

| **Milestone** | **Date** |
| --- | --- |
| Iteration start | 24.10.2023 |
| Starting System-Wide Requirement Elicitation | 25.10.2023 |
| Starting Use Case Modeling | 25.10.2023 |
| Initiating Risk List document | 25.10.2023 |
| Initiating Work Items List document | 25.10.2023 |
| Reviewing the Vision Document | 27.10.2023 |
| Initiating the project plan | 27.10.2023 |
| Reviewing the Vision Document | 27.10.2023 |
| Finalizing Glossary | 27.10.2023 |
| Planning Iteration 2 | 04.11.2023 |
| Getting feedback | 06.11.2023 |
| Updating All the documents in Iteration 1 according to the feedback | 10.11.2023 |
| Iteration stop | 11.11.2023 |

# 2. High-level objectives

* Clarify the business value and the differentiating factors of Hungerger.
* Deliver key use cases of the app and the main social media functionalities.
* Decide on the initial requirements of the app, including the non-functional requirements.
* Plan out the project.

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

# 4. Issues

| **Issue** | **Status** | **Notes** |
| --- | --- | --- |
| Issues in the Vision document stated in the project proposal meeting | corrected |  |
| Deciding on the Premium functionalities | dropped | The team agreed to drop the premium functionality because it does not add the business value proposition. |

# 5. Evaluation criteria

## Passing the review of the quality team.

* Project team and stakeholders agreement on the contents of the documents.
* Business values and differentiating factors has been clarified.

# 6. Assessment

| Assessment target | Vision Document |
| --- | --- |
| Assessment date | 24/10/023 |
| Participants | Product Team, Quality Team, and the Advisor |
| Project status | Needed revise and amended |

| Assessment target | Iteration 1 review |
| --- | --- |
| Assessment date | 6/11/023 |
| Participants | Quality Team |
| Project status | Awaiting Assessment outcome |

## Assessment against objectives.

All the documents were delivered before the deadline.

The delivered documents include the following:

* Vision Document (revised)
* Glossary (revised)
* System-Wide Requirements
* Use-Case Model (a Use Case Diagram & brief/fully-dressed Use Cases)
* Project Plan
* Iteration 1 Plan (This document)
* Iteration 2 Plan
* Work Items List
* Risk List

## Work Items: Planned compared to actually completed

All the planned items were delivered.

## Assessment against Evaluation Criteria Test results

* + Amended the feedback we got for the project vision document.
  + Awaiting assessments of iteration 1 by the quality team.

## Other concerns and deviations

Clarity of the problem statement of the product, including the problems of each stakeholder, was discussed with the quality team and the advisors.