Hungerger

Iteration #4 Plan

| **REVISIONS** | | | |
| --- | --- | --- | --- |
| **Rev. No** | **Description** | **Date** | **Person** |
| 0.1 | Creating the document  no corrections yet | 15.12.2023 | Aslı |

# 1. Key milestones

| **Milestone** | **Date** |
| --- | --- |
| Iteration start | 24/12/2023 |
| Implement the use cases specified\* | 25/12/2023 |
| Test the implemented use cases | 30/12/2023 |
| The work products will be submitted | 02/01/2024 |
| Getting feedback | 02/01/2024 |
| Iteration stop | 02/01/2024 |

\*The use cases in question are listed in the work items assigned to this iteration.

# 2. High-level objectives

* “Delete Recipe” will be implemented.
* “Logout Functionality” will be implemented.
* “Display Recipe Details” will be implemented.
* Add ORM for SQL Queries (Flask\_SQLAlchemy)

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

| **Work-Item ID** | **Name / Description** | **Priority** | **Size estimate (Points)** | **State** | **Target iteration** | **Assig-ned To** | **Effort estimate left (hours)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HGG60 | Delete recipe | 1 | 1 | New | 1.4 | Abdullah, Tarık | 2 |
| HGG61 | Do the design | 1 | 1 | New | 1.4 | Abdullah, Tarık | 0.5 |
| HGG62 | Do the implementation | 1 | 1 | New | 1.4 | Abdullah, Tarık | 1.5 |
| HGG63 | Do the testing | 1 | 1 | New | 1.4 | Abdullah, Tarık | 0.5 |
| HGG64 | Logout Functionality | 1 | 3 | New | 1.4 | Abdullah, Tarık | 3 |
| HGG65 | Do the design | 1 | 1 | New | 1.4 | Abdullah, Tarık | 1 |
| HGG66 | Do the implementation | 1 | 1 | New | 1.4 | Abdullah, Tarık | 1 |
| HGG67 | Do the testing | 1 | 1 | New | 1.4 | Abdullah, Tarık | 1 |
| HGG68 | Display recipe details | 2 | 3 | New | 1.4 | Abdullah, Tarık | 2 |
| HGG69 | Do the design | 1 | 1 | New | 1.4 | Abdullah, Tarık | 1 |
| HGG70 | Do the implementation | 1 | 1 | New | 1.4 | Abdullah, Tarık | 1 |
| HGG71 | Do the testing | 1 | 1 | New | 1.4 | Abdullah, Tarık | 1 |
| HGG72 | Prepare Iteration Plan for Iteration 5 | 1 | 2 | New | 1.4 | Abdullah, Aslı, Merve, Tarık | 1 |

# 4. Issues

# No issues were addressed.

# 5. Evaluation criteria

## A User will be able to delete a recipe.

* A User will be able to logout from the application.
* A User will be able to display the recipe details.

# 6. Assessment

| Assessment Target | Edit Recipe |
| --- | --- |
| Assessment date | 30/12/2023 |
| Participants | Development Team |
| Project status | Open |

| Assessment Target | Logout from application |
| --- | --- |
| Assessment date | 30/12/2023 |
| Participants | Development Team |
| Project status | Open |

| Assessment Target | Display recipe details |
| --- | --- |
| Assessment date | 30/12/2023 |
| Participants | Development Team |
| Project status | Open |

## Assessment against objectives

Not yet tested

## Work Items: Planned compared to actually completed

Not yet implemented

## Assessment against Evaluation Criteria Test results

Not yet tested

## Other concerns and deviations

Not discussed yet.