Hungerger

Iteration #5 Plan

| **REVISIONS** | | | |
| --- | --- | --- | --- |
| **Rev. No** | **Description** | **Date** | **Person** |
| 0.1 | Creating the document  no corrections yet | 02.01.2024 | Abdullah |

# 1. Key milestones

| **Milestone** | **Date** |
| --- | --- |
| Iteration start | 03/01/2024 |
| Implement the use cases specified\* | 04/01/2024 |
| Test the implemented use cases | 11/01/2024 |
| The work products will be submitted | 17/01/2024 |
| Getting feedback | 17/01/2024 |
| Iteration stop | 17/01/2024 |

\*The use cases in question are listed in the work items assigned to this iteration.

# 2. High-level objectives

* “Delete Profile” will be implemented.
* “View Profile” will be implemented.
* “Follow a User” will be implemented.
* “Admin Should be Able to send System-wide Notifications” will be implemented.

# 3. Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

| **Work-Item ID** | **Name / Description** | **Priority** | **Size estimate (Points)** | **State** | **Target iteration** | **Assig-ned To** | **Effort estimate left (hours)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HGG73 | Delete profile | 1 | 8 | Planned | 2.1 | Abdullah, Tarık | 5 |
| HGG74 | Do the design | 1 | 1 | Planned | 2.1 | Abdullah, Tarık | 1 |
| HGG75 | Do the implementation | 1 | 5 | Planned | 2.1 | Abdullah, Tarık | 3 |
| HGG76 | Do the testing | 1 | 2 | Planned | 2.1 | Abdullah, Tarık | 1 |
| HGG77 | View profile | 1 | 8 | Planned | 2.1 | Abdullah, Tarık | 5 |
| HGG78 | Do the design | 1 | 1 | Planned | 2.1 | Abdullah, Tarık | 1 |
| HGG79 | Do the implementation | 1 | 5 | Planned | 2.1 | Abdullah, Tarık | 3 |
| HGG80 | Do the testing | 1 | 2 | Planned | 2.1 | Abdullah, Tarık | 1 |
| HGG81 | Follow a user | 1 | 3 | Planned | 2.1 | Abdullah, Tarık | 2 |
| HGG82 | Do the design | 1 | 1 | Planned | 2.1 | Abdullah, Tarık | 0.5 |
| HGG83 | Do the implementation | 1 | 1 | Planned | 2.1 | Abdullah, Tarık | 1 |
| HGG84 | Do the testing | 1 | 1 | Planned | 2.1 | Abdullah, Tarık | 0.5 |
| HGG85 | Admins should be able to send system-wide notifications | 2 | 3 | Planned | 2.1 | Abdullah, Aslı, Merve, Tarık | 2 |

# 4. Issues

# No issues were addressed.

# 5. Evaluation criteria

## A User will be able to Delete Profile.

* A User will be able to View Profile.
* A User will be able to Follow another User.
* Admin Should be Able to send System-wide Notifications

# 6. Assessment

| Assessment Target | Follow a User |
| --- | --- |
| Assessment date | 17/01/2024 |
| Participants | Development Team |
| Project status | Open |

| Assessment Target | View Profile |
| --- | --- |
| Assessment date | 17/01/2024 |
| Participants | Development Team |
| Project status | Open |

| Assessment Target | Delete Profile |
| --- | --- |
| Assessment date | 17/01/2024 |
| Participants | Development Team |
| Project status | Open |

| Assessment Target | Admin Should be Able to send System-wide Notifications |
| --- | --- |
| Assessment date | 17/01/2024 |
| Participants | Development Team |
| Project status | Open |

## Assessment against objectives

Not yet tested

## Work Items: Planned compared to actually completed

Not yet implemented

## Assessment against Evaluation Criteria Test results

Not yet tested

## Other concerns and deviations

Not discussed yet.