## Slide 1: Hungerger

## Slide 2
Hungerger is a social media platform dedicated to recipes
It was designed for food enthusiasts and food industry influencers
Allows people to
  rate recipes in two different categories (taste, and ease of preperation)
  search recipes based on name, dietary type, cost range, rate, and ingredients
  check the cost of ingredients used in those recipes
  become influencers by getting their accounts verified

## Slide 3: Team organization
Team Member | Role | Responsibilities
Abdullah Talat Ahmed Al-Zariqi | Product Owner Developer | Creating and managing the backlog Managing features developed in each iteration Participating in development activities
Aslı Başak Civek | System Security Manager Analyst | Creating the use cases. Determining the security requirements of the product and ensuring the end product would meet these requirements. Also, she will contribute to other roles’ responsibilities, such as the development of the back-end and database design.
Merve Mavi | Database Manager Analyst | Development and management of databases. Maintaining data integrity while complying with data regulations.
Tarık Demirtaş | Project Manager Architect | Managing the Business Decisions, Managing the Software and Hardware Architecture

## Slide 4: Initial Objectives
Iteration | Primary objectives | Scheduled start or milestone | Target velocity
I1 - Inception | Objectives Clarify the business value and the differentiating factors of Hungerger Deliver key use Cases of the app and the main social media functionalities. Decide on the initial requirements of the app, including the non-functional requirements Plan out the project | 31/10/2023 - 14/11/2023 | 25
I2- Elaboration | Objectives Start creating database Implement register and login pages Implementing Creating a user profile on Hungerger Implementing Creating a recipe on Hungerger The system will have a home page that will show recipes. Carrying out Domain Modeling | 14/11/2023 - 28/11/2023 | 25
I3- Elaboration | Objectives 1. Finish MySQL database 2. Ensure HTTPS security 3. Authorize admins 4. Implementing Edit recipe 5. Carrying out Domain Modeling 6. Finalizing requirement elicitation | 28/11/2023- 19/12/2023 | 25
I4 - Construction | Objectives Implementing Delete recipe Implementing Display recipe details Implementing logout functionality | 19/12/2023- 02/01/2023 | 25

## Slide 5: What’s left?
Iteration | Primary objectives | Scheduled start or milestone | Target velocity
I1 - Inception | Objectives Clarify the business value and the differentiating factors of Hungerger Deliver key use Cases of the app and the main social media functionalities. Decide on the initial requirements of the app, including the non-functional requirements Plan out the project | 31/10/2023 - 14/11/2023 | 25
I2- Elaboration | Objectives Start creating database Implement register and login pages Implementing Creating a user profile on Hungerger Implementing Creating a recipe on Hungerger (except image upload) The system will have a home page that will show recipes. Carrying out Domain Modeling | 14/11/2023 - 28/11/2023 | 25
I3- Elaboration | Objectives 1. Finish MySQL database 2. Ensure HTTPS security 3. Authorize admins 4. Implementing Edit recipe 5. Carrying out Domain Modeling 6. Finalizing requirement elicitation | 28/11/2023- 19/12/2023 | 25
I4 - Construction | Objectives Implementing Delete recipe Implementing Display recipe details Implementing logout functionality | 19/12/2023- 02/01/2023 | 25

## Slide 6: Plan for the software releases
Need | Priority | Features | Planned Release
User Profile | High | Enter Name, Email, Avatar and Username | Release 1
Recipe | High | Photo Upload. Entering Recipe Description. Adding Ingredients Modify the Recipe Display Recipe Details | Release 1
Flow Page | High | Show a set number of recipes | Release 1
Admin Features | Medium | Predefine admin users Create an admin user Edit user Delete user Edit recipe Delete recipe | Release 1
Interacting with a recipe (Comment) | Low | Comment on a Recipe | Release 2
Cost Calculation | Medium | Use marketplace API’s to retrieve ingredient prices | Release 2
Rating a Recipe | Medium | Rate the Taste, Ease of Prep. | Release 2
Search and Filter through Recipes | Medium | Recipe Curation and Discovery | Release 2
DM | Low | Sending direct messages | Release 2
Notifications | Low | Show customizable Notifications | Release 2
Bonus System | Low | Give out a specific amount of money to influencers based on certain criteria | Release 2
Report misuse | Medium | User Reports misuse Admin Replies complaints | Release 2
Notes: https://github.com/BremenTownMusicians/Hungerger